PROJECT PLANNING PHASE

Project Planning Template (Product Backlog, Sprint Planning, User Stories, Story Points)

Date: 31 January 2025
Team ID: LTVIP2026TMIDS55972
Project Name: Dog Breed Identification Using Transfer Learning
Maximum Marks: 5 Marks

1. Product Backlog

| Backlog ID | Task Description | Priority | Story Points |
| --- | --- | --- | --- |
| PB1 | Collect and prepare dog breed dataset | High | 8 |
| PB2 | Perform data preprocessing & augmentation | High | 5 |
| PB3 | Select and implement transfer learning model (e.g., ResNet / MobileNet) | High | 8 |
| PB4 | Train and fine-tune the model | High | 13 |
| PB5 | Evaluate model performance (accuracy, confusion matrix) | High | 5 |
| PB6 | Develop image upload interface | Medium | 8 |
| PB7 | Integrate trained model with frontend | Medium | 8 |
| PB8 | Display breed prediction with confidence score | Medium | 5 |
| PB9 | Optimize inference time | Medium | 5 |
| PB10 | Testing and debugging | High | 8 |
| PB11 | Documentation and report preparation | Medium | 5 |

2. Sprint Planning

Sprint 1 (Week 1–2): Data Preparation & Model Selection

Sprint Goal: Prepare dataset and implement transfer learning base model.

Tasks:

- Dataset collection

- Image preprocessing

- Data augmentation

- Implement pre-trained CNN model

- Initial training

Total Story Points: 26

Sprint 2 (Week 3–4): Model Training & Evaluation

Sprint Goal: Fine-tune model and achieve target accuracy.

Tasks:

- Fine-tuning model layers

- Hyperparameter tuning

- Model evaluation

- Accuracy improvement

- Performance validation

Total Story Points: 31

Sprint 3 (Week 5–6): Deployment & Testing

Sprint Goal: Develop interface and integrate model.

Tasks:

- Build image upload UI

- Backend model integration

- Display confidence scores

- Optimize prediction speed

- System testing

- Documentation

Total Story Points: 31

3. User Stories

Story 1

As a pet owner, I want to upload my dog’s photo so that I can know its breed.
Story Points: 5

Story 2

As a veterinarian, I want accurate breed predictions so that I can provide better medical care.
Story Points: 8

Story 3

As an animal shelter officer, I want quick breed identification so that I can improve adoption listings.
Story Points: 5

Story 4

As a system administrator, I want the model to respond within 2 seconds so that users have a smooth experience.
Story Points: 8

Story 5

As a developer, I want to use transfer learning so that training time and computational cost are reduced.
Story Points: 5

4. Story Point Estimation Method

Story points are assigned based on:

- Task complexity

- Time required

- Technical difficulty

- Dependencies

Scale used: 1, 3, 5, 8, 13 (Fibonacci Agile Scale)

5. Definition of Done

A task is considered complete when:

- Code is implemented and tested

- Model accuracy ≥ 90% (validation dataset)

- Prediction time < 2 seconds

- UI functions properly

- Documentation is completed